EXPRESSION OF INTEREST (including Pre-Qualification Requirements)

Supply of Engineering, Procurement, Construction and Installation (EPCI) Services

Reference: 		#006225

BIDS Categories: 	9100

Issue Date:		February 26, 2019

Closing Date:		March 12, 2019

----------------------------------------------------------------------------------------------

Overview:

- Hibernia Management and Development Company Ltd. (HMDC), is in the process of pre-qualifying companies under this Expression of Interest (EOI) that can supply Engineering, Procurement, Construction and Installation (EPCI) services for their offshore Newfoundland and Labrador requirements.

- Contractor shall provide all management, personnel, processes, materials, tools, equipment, applicable certifications and facilities as may be required to ensure all equipment covered by this pending Contract shall be fabricated and supplied to meet all statutory requirements, codes of practice and applicable specifications.

- The intention is to have this scope of work cover the requirements of the Hibernia Project*.  For clarity, the scope of work includes not only the foregoing, but may include at HMDC’s discretion, future work related to minor changes to the scope of work described herein, in which HMDC may engage onshore or offshore Newfoundland and Labrador, for oil and gas facilities including but not limited to seismic, drilling, development, operations and well work.

- While not planned, it should be noted that the resulting RFP and contract may require inclusion of and/or extension to other operators in the area, project co-venturers, contractors and/or affiliated companies.

- For work related to the Hibernia Project*, HMDC supports providing opportunities to Canadian, and, in particular, Newfoundland and Labrador companies and individuals, on a commercially competitive basis.  Contractors expressing interest in providing services or materials, if they are selected to bid, will be required to complete a Canada-Newfoundland and Labrador Benefits Questionnaire at the bid stage.

- HMDC encourages the participation of members of designated groups (women; Aboriginal peoples; persons with disabilities; and members of visible minorities) and corporations or cooperatives owned by them, in the supply of goods and services.

Supplier Diversity

Diverse Ownership (Completion of this section is voluntary)

A Diverse supplier is a business that is at least 51 % owned and controlled by a member(s) of one or more of the four designated groups identified in Canadian employment equity legislation:

☐ Women

☐ Aboriginal peoples

☐ Visible Minorities

☐ Persons with disabilities

Please indicate above which designated group(s) are applicable to your business.

Certification for Diverse Businesses

There are currently national certifying organizations that cover certification for businesses owned by:

 Aboriginal Peoples

 Visible Minorities

 Women

The Projects will continue to look for organizations that can provide certification support to businesses owned by persons with disabilities.

If you indicated that your business is owned by a member of a designated group, are you currently certified as a diverse-owned business?     ☐Yes    ☐ No

Through which certifying organization is your business certified? ______________________________

If you are a NL registered business and are not currently certified, would you be interested in learning more about certification? ☐Yes    ☐ No

The Hebron Project has a vendor database that is used to identify possible suppliers and contractors to participate in the project. Suppliers and contractors are encouraged to register.

ExxonMobil Canada Properties, operator of the Hebron Project, sees value in expanding use of the database to the Hibernia and Hibernia Southern Extension projects, as well as project co-venturers and co-owners should they request information.  The increased visibility to three major projects and other noted industry participants may be of value to your organization as it has the potential to increase future procurement opportunities.

DISCLAIMER: By registering your company in the vendor database, you are consenting to making your information available to the parties noted above.

NOTE: Registration in the database does not imply that a supplier or contractor is approved as a qualified supplier, nor does it indicate that a supplier or contractor is included on any tender or bid list for the supply of goods or services for which it has registered.

Scope of Work Overview:

The work scope includes engineering, planning, procurement, construction/fabrication, transportation, and offshore installation (EPCI) services for potential subsea tieback(s) as detailed below.  The scope of work is anticipated to be tendered as a whole basis, tenderers must respond to the entire scope.

Engineering, Procurement, Construction and Installation of the following (notional and subject to change):

- Electrically Heated Pipe-in-Pipe (EH-PIP) production flowline system(s) complete with FLETs, horizontal connector systems and breakaway joints (“weak-links”).  Pipe sizes are notionally 10”x16” with inner flowline interior surface to be CRA lined and carrier pipe sized to meet U-value and on-bottom stability requirements.

  - Mechanically lined CRA carbon steel pipe to be used for inner pipe.

- Rigid or flexible gas lift flowline system(s) complete with FLETs, horizontal connector systems and breakaway joints (“weak-links”). Pipe size is notionally 6” ID;

- Rigid or flexible water injection (WI) flowline system(s) complete with FLETs, horizontal connector systems and breakaway joints (“weak-links”). Pipe size is notionally 10” ID;

- Flexible risers for each service (up to 12” ID and insulated where required) pulled through designated J-tubes on the Platform and connected to respective FLET near the GBS.  Brownfield J-Tube and riser interface to include bellmouth, seal and dropped object protection structures;

- Flexible jumpers for each service (up to 12” ID and insulated where required) installed between drill centre manifold and respective FLET;

- Driven piles for structure foundations and hold-backs for breakaway joints (weak links);

- Flexible or rigid well jumpers with nominated diverless connector systems;

- Control umbilical riser section(s) (static) – steel tube umbilical complete with associated UTA (with mudmat foundation) and TUTA/Pullhead termination. Umbilical is to support hydraulic, chemical, electrical and fiber optic services for the subsea drill centers and EH-Flowline.

- Infield control umbilical seabed section(s) – steel tube umbilical(s) complete with associated UTAs (with mudmat foundations) to support hydraulic, chemical, electrical and fiber optic services for the subsea Production/Water Injection drill centre(s);

- Associated hydraulic and electrical flying leads for manifold-to-tree and UTA-to-UTA connections;

- Engineered breakaway system (“weak links”) in umbilical or flying lead system;

- [Provisional] Rock berm along length of control umbilical and portions of flowlines from GBS to EDC for dropped object protection and/or stability;

The subsea tieback scope(s) may also include Transportation and Installation (T&I) of the following equipment provided by others (Notional and subject to change):

- Subsea production and water injection manifolds; Notional weight ranges from 125-150Te;

- Associated pile interface structure and temporary guide bases (TGBs); Notional weight ranges from 20-75Te;

  - [OPTION] A template structure may be used in place of the pile interface structure and temporary guide bases (TGBs); Notional weight ranges from 150-200Te;

- Subsea Distribution Units (SDU) and associated pile interface structures. Notional weight ranges from 50-75 Te;

  - May not be required in template option;

- Electrical and hydraulic flying leads associated with the above listed equipment.

Contractor is requested to note the following:

- The subsea equipment to be provided by other contractors will be designed for diverless installation methods.

- The brownfield interface at the GBS J-Tubes will require saturation diving to remove existing blinds and prepare J-Tubes for riser pull-ins;

- Contractor’s scope will include design and procurement of Platform pull-in system for riser installations;

- The excavated drill centres (EDC) will be designed and dredged by a separate contractor prior to the installation of the subsea equipment.

- It is expected that the flowline installation be completed via reel lay.

General services considered to be included in the EPCI scope include but are not limited to the following:

Detailed Engineering Services:

- Local project management services, including interfacing with other EPC contractors such as the Subsea Contractor, Dredging Contractor, and Topsides contractor;

- Provision of local multi-disciplined technical and engineering staff to complete detailed engineering, procurement and fabrication of the flowlines, risers, umbilicals, jumpers, structures, and breakaway joint systems suited for offshore Eastern Canada conditions;

- Safety planning and management at all phases of the project;

- Project controls, including quality control, document control, cost estimating and controls, planning, scheduling, change management, and reporting.  Scheduling will likely require the use of the Primavera planning/scheduling software;

- Engineering and construction drawings, likely using drafting products such as AutoCAD;

- Development of installation execution plans and engineering requirements for the execution of all transportation, and installation activities.

Procurement Services:

- Procurement of equipment, as well as goods and services including manufacturing, fabrication, construction, and other third party services to support construction;

- Materials management including expediting, receiving, controls, and handling logistics for material / equipment associated with construction;

- Purchase order & sub-contract administration including processing of change orders and invoices.

Fabrication:

- Supervision, quality assurance, and inspection personnel for the fabrication phase;

- Provision of facilities, equipment, and tools to execute the construction work scope.

Installation and Marine Operations will include, but not limited to:

- Development of detailed vessel specific installation plans & procedures;

- Design and fabrication of installation appurtenances as required;

- Offshore transportation and installation of subsea components;

- Supervision, quality assurance, and inspection personnel for the transportation, installation, hook-up, and commissioning;

- Provision of mobilization/shorebase to support offshore installation campaign;

- Mechanical completion and pre-commissioning associated with the above listed equipment.

Additionally, the selected contractor will be required to meet all technical and Safety, Health, Environmental, and Security (SHE&S) specifications and safe work practices of HMDC and its affiliates as appropriate.

Anticipated contract schedule (subject to change and phasing of developments):

- Pre-qualification process: 1Q 2019

- Competitive FEED/Invitation to Tender for EPCI services: 3Q/4Q 2019

- Contractor technical and commercial tenders due: 4Q 2019 / 1Q 2020

- Contract award for EPCI services: 2Q 2020

- Installation campaign(s) summer of 2021, 2022 or a combination of both.

Minimum Technical Requirements

Contractor must provide evidence to demonstrate their ability to complete ALL of the following scopes for a project offshore Eastern Canada (or regions with similar water depth and metocean conditions):

- Design, supply and reeled installation of electrically heated (heat traced, not DEH) pipe-in-pipe flowlines,  FLETs and diverless connector systems;

- Design, supply and reeled installation of mechanically lined CRA flowlines;

- Design, supply and installation of flexible pipe, including J-tube pull-in with Platform based pull-in team and equipment spread;

- Design, supply and installation of steel tube umbilical systems, including J-tube pull-in with Platform based pull-in team and equipment spread;

- Design, supply and installation of engineered breakaway joints (weak links) and holdback systems for rigid, flexible and umbilical systems;

- Installation experience of pipelay and umbilical installation in Eastern Canada or regions with similar water depth and metocean conditions;

- Installation of driven piles and subsea structures with a maximum weight of 200 Te considering a DAF = 2.0;

- Saturation diving from twin-bell DSV in close proximity to fixed operating asset;

- Design and management of rock berm installation;

- Design of permanent structures in accordance with local regulations and CSA standards;

- Establishment and management of temporary local shorebase to support offshore campaigns;

- Able to obtain clearance to import foreign flagged vessels and support Operator for necessary regulatory work and/or diving authorizations.

Contractor must provide a list and brief details of projects and/or qualification programs over the last five (5) years that are most representative of its ability to perform the above EPCI scopes.

Submission Requirements

Vendor submissions in response to this EOI (including pre-qualification) must include the afore-mentioned reference number, as well as the following information:

- Completed Safety, Security, Health & Environment (SSHE) pre-qualification questionnaire. (Available through BIDS – see contact information below.)

- Completed Quality pre-qualification questionnaire. (Available through BIDS - see contact information below.)

- Information demonstrating qualification for the Scope of Work and meeting minimum technical requirements as requested above.

- Describe your experience operating under and familiarity with, the benefits provisions of the Canada-Newfoundland and Labrador Atlantic Accord Implementation Act and your experience with any similar regimes in other parts of Canada or internationally.  At the RFP/ITT stage, bidders will be required to indicate how they comply with the above.

- Please acknowledge that responsible management personnel have read, understand and will support requirements to comply with Section 45 of the Canada-Newfoundland and Labrador Atlantic Accord Implementation Act.

The data submitted in response to the aforementioned submission requirements will be used to evaluate your company’s ability (and those of your preferred sub-contractors / vendors where applicable) to perform these services or provide these materials.  We will evaluate this data and develop a final group of vendors who will be asked to submit formal competitive bids.  We reserve the right to make the final determination of which contractors will receive the Request for Proposals (RFP) or Invitation to Tender (ITT) and which contractor will be awarded the final contract.

This EOI (including pre-qualification) is not a pre-qualification of contractors for other HMDC work, but is limited to the scope aforementioned.  In addition, participation in this EOI (including pre-qualification), including any statements whether oral or written between HMDC and your company, shall not create or be deemed to create any binding legal relationship or contract, or be construed to do so between HMDC and your company.  All costs associated with the preparation of your response to this EOI shall be at your expense.

This EOI (including pre-qualification) may or may not result in the issuance of an RFP/ITT and may or may not result in the award of a contract.  If you respond to this EOI (including pre-qualification) and your company is selected to be on the bidders list, your company name, your designated company representative’s name and business contact information may be posted on public websites.  Similarly, if you are selected for award, the same information may also be posted, indicating that the work has been awarded to your company.

*It should be assumed that the Hibernia Project includes, but is not limited to, current and planned Hibernia and Hibernia West Subsea Tieback operations as well as future development on behalf of Hibernia (operated by Hibernia Management and Development Company Ltd.).

Responses must be submitted electronically by the closing date to the e-mail address noted below:

Hibernia Management & Development Company Ltd. (HMDC)

Attention:	Judy Strickland

Email :		judy.v.strickland@exxonmobil.com

Phone:		(709) 273-1622

Finally, potential vendors, if they have not already done so, should register with BIDS using the following contact information:

Phone:		1-800-270-4611

E-mail:		jayde.mcconchie@bids.ca

www.bids.ca